Analysis of Scheduling

We updated the burn down chart and spread sheet every five days. This worked alright, but could have been improved. There were times where we forgot how long certain activities took us. We also worked on local machines and then would make large pushes to GitHub. This was especially true for Yilun because she primarily did her work on her laptop and would submit it when it was her final draft. Next time we would commit to GitHub more frequently and make more specific commit names to enable easier tracking of progress.  We would update the burn down chart and spread sheet at the end of each time we worked on the project to make it as accurate as possible.